# CSC 436/483 Capstone Project Weekly Report

**Week of: 16-March-2010**

**Project Title: Kitchen Manager**

**Team Members: Cody Adams, Andre Edwards, Winston Bellin, Adanma Nkume, Ryann Case**

1. **Tasks from Last Week That Were *Defined* to be Worked Upon:**
   1. **Cody—Develop, installed, configure and deliver SQL to Visual C++ 2010 connection**
   2. **Adanma—worked on draft SDD, determine requirements of and develop scheduling for completing of interim SDD by extended deadline**
   3. **Andre, Ryann—Evaluate Organization Standards and apply to own content. Re-establish cohesion in all documents**
   4. **Winston—Develop cohesion between graphical design prototypes and code prototypes**
2. **Unanticipated Tasks that Arose This Week and Required Addressing:**

**1.**

1. ***Detailed* Description of Work Accomplished this Week Towards all of these Tasks: (Be sure to define what *each* person specifically did each week. Repeated weeks of no work will result in failure of student!!!)**
   1. **Cody— wrote Pseudocode for must have items, data design and System design**
   2. **Adanma— created class list, Use Case Diagram, and created the SDD**
   3. **Andre – Wrote Pseudocode for must have items and sequence Diagrams**
   4. **Ryann— explained classes and place in a Glossary of terms**
   5. **Winston—Updated code to match docs, continued to write code**
2. **Problems Encountered During this Past Week:**

**1. We didn’t have any…We were able to meet 3 nights**

1. **Tasks to be Worked Upon During the Upcoming Week (this section becomes section 1 if the next week):**
   1. **Cody—Deliver SQL connection, develop code, develop/publish code schedule**
   2. **Adanma, Andre, Ryann— improve SDD for delivery – work on more documentation**
   3. **Winston—Continue to develop code, develop code schedule, match code with documentation**
   4. **All—Full review of code and documentation in order to synchronize for final project presentation**

**,**